RevMan 5 rollout and implementation strategy

(10 September 2007)

Overview

This document has been prepared by IMS Support to describe the rollout and implementation strategy for the release of RevMan 5. It has been developed on the assumption that the rollout of RevMan 5 will take place over a period of one year (four module submissions), which includes a pilot module submission followed by a transition period of nine months. During the transition period both RevMan 4 and RevMan 5 files will be published in The Cochrane Library, after which only RevMan 5 files will be published – see Appendix: RevMan 5 Timeline. Once a RevMan 4 file has been converted to RevMan 5, it cannot be converted back to RevMan 4.

The aim is for all Cochrane Review Groups (CRGs) to have converted many of, if not all, their reviews by the end of the nine-month transition period. The conversion should take place as part of the editorial processing of reviews in progress or, for reviews not in the editorial process, at any other time within the transition period that is convenient to the CRGs. Some CRGs, particularly the ones with a large number of reviews, may require help with the conversion. Central help with conversion may take place during the transition period as agreed with the CRGs. Central conversion of the remaining RevMan 4 reviews will take place automatically at the end of the transition period.

Pilot submission

Five CRGs will be identified to work closely with IMS Support to pilot one module submission using RevMan 5 before it goes on general release. This will help to identify problems with the everyday use and publication of reviews through RevMan 5, and will also provide IMS Support with three months’ hands-on experience before supporting other CRG editorial base staff.

The pilot will begin following the successful completion of the beta testing of RevMan 5. Pilot CRG authors may begin using RevMan 5 for intervention and methodology reviews only. Although Archie will not prevent pilot CRGs from publishing diagnostic test accuracy reviews, they must not do this.

Transition period

The date of the official release of RevMan 5 will be two weeks after the pilot module submission deadline. The transition period will start from the date of the release of RevMan 5 and will end nine months later; that is, covering three module submissions. During this period RevMan 4 files will continue to be published in The Cochrane Library but if a review is to be republished for any reason, it must be published as a RevMan 5 file.

Review authors

(a) Pre-release date

- The Cochrane Collaboration Steering Group (CCSG) will prepare and distribute a letter to Contact authors to inform them of the date by which all CRG editorial offices will begin using RevMan 5 to process reviews and the implications this will have for them and their review teams. This letter will also be available as a PDF file on the Collaboration’s website. The letter will explain that:

- new authors who have not yet started work on the protocol for their review when RevMan 5 is released, will be asked to prepare their first draft using RevMan 5;

- authors who are already working on reviews in RevMan 4 will be able to submit them in RevMan 4 once during the transition period, but will be informed that their file will be converted to RevMan 5 by the Review Group Co-ordinator (RGC) when s/he receives it and it will be returned to the author in RevMan 5 format. Authors will, therefore, have to install and use RevMan 5 at this stage because RevMan 5 files cannot be converted back to RevMan 4;

- authors will be able to register to use Archie when RevMan 5 goes on general release so that they can check reviews out of and into Archie during the transition period.

- There may be authors who have been beta testing RevMan 5 and are keen to submit their drafts to their editorial office in RevMan 5 before its official release. One reason for this might be that they have taken advantage of the new RevMan 5 features for their ‘live’ reviews when beta testing, and anticipate that the editorial processing of their reviews will be completed by the time RevMan 5 reviews can be published. Once a review is in RevMan 5, it cannot be converted back to RevMan 4 so, in such cases, and so as not to hold up the submission of the review, the author can contact the RGC of those CRGs not involved in the pilot to ask if s/he will accept their RevMan 5 file (outside of Archie) for editorial consideration during the three months leading up to the official release of RevMan 5 and the start of the transition period. The decision will rest with the RGC if their CRG is not one of the five pilot groups.

(b) Release date

- Authors can ask their CRG for an Archie user account, or their CRG will generate an account for them at an appropriate time so that that they can check reviews out of and in to Archie.

- When an author sends an RGC a RevMan 4 file, s/he should receive an acknowledgement from the RGC along with a link to the letter from the CCSG, which was sent to authors before the release of RevMan 5, as a reminder that their file will be converted and returned to them in RevMan 5 format, at which point they will have to use RevMan 5 for all their future work.

CRG Editorial Offices

(a) Pre-release date

- RGCs are encouraged to sign up as beta testers for RevMan 5. This will enable them to use the Release Candidate (the version with potential to be the final product) of RevMan 5 during the pilot phase so that they can become familiar with RevMan 5 before it goes on general release. If RGCs wish to use RevMan 5 for ‘live’ reviews during this period, they should discuss the implications with their IMS Support person.

- RGCs will be provided with a timetable outlining the plans for conversion and a conversion checklist, which will cover the conversions that must be checked before a RevMan 5 file is released for publication. In addition, the checklist will itemise separately the checks that should be carried out when reviews are updated.

- Before RevMan 5 goes on general release, IMS Support will contact the RGCs of the CRGs whom they support to discuss:

- their plans for conversion of all their reviews to establish which CRGs will need help from the central conversion team and how many of their reviews may need to be converted centrally;

- the possibility of reviews being submitted by authors in RevMan 5 ahead of the official release date;

- Archie registration of Co-authors.

- IMS Support will provide training and support on RevMan 5 to RGCs either locally, if there are sufficient RGCs in one geographical area to make their trip viable, or by telephone using distance training facilities.

(b) Transition period

- All editorial office staff must install and use RevMan 5 for their editorial work when it is released because (a) it is the Collaboration’s policy that editorial office staff must always use major revisions and updates of the RevMan software; (b) it will be impossible to release a RevMan 4 file for publication through Archie after the release of RevMan 5; and (c) editorial office staff need to be actively involved in the process of converting their Group’s reviews from RevMan 4 to 5 during the transition period.

- CRGs will initiate the process of setting up Archie user accounts for the authors responsible for reviews, and others if requested. CRGs will be free to decide how they want to do this with advice from their IMS Support person.

- When an RGC receives a RevMan 4 file from an author, s/he will take the following actions:

  - Provide the link to the CCSG letter on the Collaboration’s website when acknowledging receipt of the RevMan 4 file.

  - Import the review into RevMan 5.

  - Check the RevMan 5 file into Archie.

  - Check the conversion at the same time as carrying out the usual editorial checks.

  - Return the converted RevMan file to the author; at the same time explaining/reminding the author that, as per Collaboration policy, their reviews have been converted to RevMan 5 and the authors will now have to use RevMan 5.

- If a CRG’s Editors use RevMan for editorial work, the RGC should explain to them that they must install and use RevMan 5 when they next receive a RevMan file from the editorial office for editing, because their editorial base staff will only be able to send them RevMan files in RevMan 5 after the release date; and RevMan 5 files cannot be converted back to RevMan 4.

End of transition period

At the end of the transition period, all published reviews (including withdrawn and inactive reviews) and drafts that supersede published versions that have not been converted to RevMan 5 will be converted centrally. The minimum conversion checks, as detailed on the conversion checklist, will also be carried out centrally. Any queries as a result of the central checks will be sent (when all the outstanding reviews for their CRG have been converted) as part of a report to the RGC confirming the number and titles of reviews that have been centrally converted. The centrally converted reviews will be included automatically in the next module submission.

Review authors will not have to ‘sign off’ the conversion of centrally converted reviews but will be informed when this has happened.

Appendix: RevMan 5 Timeline

| 2007 | Jun | - Alpha version available |  |  |
| --- | --- | --- | --- | --- |
|  | Jul | - Beta version available |  |  |
|  | Aug | - Submission for CLIB 4, 2007 – only RM4 format |  |  |
|  | Sep |  |  |  |
|  | Oct | - Integration of Intervention Handbook in documentation |  |  |
|  |  | - Documentation, including Tutorial, complete |  |  |
|  | Nov | - Submission for CLIB 1, 2008 – only RM4 format |  |  |
|  |  | - Pilot CRGs begin using RM5 Release Candidate - CCSG letter to authors |  | Pilot period |
|  | Dec | - Pilot CRG authors may begin using RM5 Release Candidate for |  |  |
|  |  | intervention and methodology reviews |  |  |
| 2008 | Jan | - CCSG letter to all authors |  |  |
|  |  | - IMS Support discuss transition with RGCs individually |  |  |
|  | Feb | - CLIB 2, 2008 submission – pilot CRGs use RM5 for new/amended reviews; all others use RM4 format for all reviews |  |  |
|  |  | - Release Candidate released to CRGs |  | Transition period |
|  | Mar | - Official release – all authors should begin using RM5; new authors must |  |  |
|  |  | use it |  |  |
|  | Apr |  |  |  |
|  | May | - CLIB 3, 2008 submission - new/amended reviews in RM5 format |  |  |
|  | Jun |  |  |  |
|  | Jul |  |  |  |
|  | Aug | - CLIB 4, 2008 submission - new/amended reviews in RM5 format |  |  |
|  | Sep |  |  |  |
|  | Oct |  |  |  |
|  | Nov | - CLIB 1, 2009 submission - new/amended reviews in RM5 format |  |  |
|  | Dec | - Central conversion of any remaining RM4 reviews |  |  |
| ‘09 | Jan | - CLIB 1, 2009 published – contains RM5 format exclusively |  |  |

Note: All dates are provisional. Beta testing or official change requests may affect the official release date, and delay the plans for one CLIB issue. Letter to authors of Cochrane Reviews

concerning the release of RevMan 5

Drafted by Monica Kjeldstrøm, with input from members of RAG, IMSG and the IMS Support team,. 25 September 2007.

Background

The RevMan 5 rollout and implementation strategy specifies that the Steering Group will send a letter about the rollout to all contact authors. This document includes a draft letter for feedback and some questions and issues to be considered.

Questions and issues to be considered

- We think the letter should be short. If it contains too much detail, it will not be read.

- We suggest that Lorne Becker emails the letter on behalf of the co-chairs from a new email address: co-chairs@cochrane.org (to be set), which can be monitored by the Secretariat.

- The letter should be emailed to all authors with an email address in Archie.

- The RAG and IMSG suggest that the letter should go to all authors and not just contact authors, as had originally been considered by the IMS Support team.

- GRADEprofiler is not mentioned in the letter. If the software is ready, consideration could be given to providing information about this software and where to obtain it.

- The letter below is intended for distribution to all authors in January 2008. Once the content has been finalised a similar letter will be prepared to contact authors in the five RevMan 5 pilot groups (who should receive a letter already by the end of November 2007).

- The letter should also be available as a PDF on cc-ims.net

PDF version to be on Cochrane Collaboration Secretariat Letterhead

January 2008

Dear [Name]

Release of RevMan 5 and implications for you as author of a Cochrane review

We are writing to you as an author of a Cochrane Intervention review, protocol or registered title.

In March 2008, The Cochrane Collaboration will release a major update to its review writing software: RevMan 5. This introduces a new and more user- friendly interface with expanded functionality, and a number of new elements which will help to make the review process more transparent and findings more accessible.

RevMan 5 is a mandatory release, which means that all authors of Cochrane reviews must use the software for preparing new reviews or updating existing reviews from March 2008. On the second page of this letter, you will find a short outline of the implications of the new software for you as the contact author of a Cochrane review. We ask that you read this to ensure a smooth rollout of RevMan 5 for both you and the editorial base of your review group.

We hope that you will welcome the new software and the updated format of Cochrane reviews. It is the result of years of work involving many people across The Cochrane Collaboration, and we look forward to seeing the impact of RevMan 5 and the new format of Cochrane Reviews in The Cochrane Library.

We highly appreciate your valuable collaboration and continued contribution to The Cochrane Library.

On behalf of the Cochrane Collaboration Steering Group

With best wishes,

Lorne Becker				Adrian Grant

Co-cChair 				Co-cChair

RevMan 5:

summary of implications for authors of Cochrane Reviews

All authors will be required to use RevMan 5

RevMan 5 is a mandatory update, which means that all authors will need to use the software after its official release (March 2008). If you are working on a new protocol or review, or on an update of an existing review, and you submit your work for editorial processing in March 2008 or later, your review will first need to be converted to RevMan 5 before it can be published in The Cochrane Library. You can either do this yourself, before submitting the review to your editorial base, or alternatively, staff at your editorial base can convert the review from RevMan 4 to RevMan 5 and return it to you in the new format to obtain your approval.

All reviews are stored on a central server on the Internet

As an author of a Cochrane review, you will be given an account on a central server (known as Archie) where you will store versions of your reviews and share these with your co-authors, who can also get access to Archie. It is also through Archie that you will submit your review for editorial approval. You will receive information about getting access to Archie from the editorial base of your Review Group. If you do not have access to the Internet, please contact your Review Group for advice on how to proceed.

All existing reviews will be converted to RevMan 5 during 2008

Existing reviews that are not being updated by their authors as part of a regular update between March and November 2008 will be converted to RevMan 5 either by staff at the relevant editorial base or by the IMS team in December 2008. A review that is converted by this method will not routinely be returned to the contact author for approval before it is republished. We aim to have all existing Cochrane reviews converted to RevMan 5 by Issue 1, 2009 of The Cochrane Library.

Training and support

The software release will include instructions on how to install RevMan 5, how to convert a review to the new format, and how to make full use of the new functionality. A self-paced RevMan 5 tutorial will also be available. A major update of the Cochrane Handbook for Systematic Reviews of Interventions will be released at the same time as the software.

Authors of Cochrane reviews can receive training and support in the use of RevMan, as well as methodological support, from their nearest Cochrane Centre. Staff at the editorial base of your Review Group can also facilitate contact with the gGroup’s statistician.

Additional sources of information

Please visit http://cochrane.org/index_authors_researchers.htm to find out more about:

- RevMan 5 and the rollout

- A RevMan 5 FAQ

- The Cochrane Handbook for Systematic Reviews of Interventions

- Training workshops offered by Cochrane Centres

- Contact details for support by Cochrane Centres

- Technical instructions for IT Administrators and Systems Managers

RevMan 5 Frequently Asked Questions (FAQ)

(25 September 2007)

Introduction

This FAQ has been developed in response to questions from Review Group Co-ordinators about the release of RevMan 5. The intended audience is therefore staff at CRG editorial bases. Further questions will be added and existing ones updated as necessary. If you have an important question that is not currently included in this FAQ, please contact your IMS Support person (see http://www.cc-ims.net/Projects/newIMS/Training/IMS_Support).

Rollout

- What is the Collaboration’s rollout and implementation strategy?

Answer: A document describing the rollout and implementation strategy is available at http://www.cc-ims.net/RevMan/RevMan5/. This website also provides a general description of the new functionality in RevMan 5 and information about becoming a formal beta tester.

- Could RevMan 5 be rolled out in stages; for example, to new authors first, then current Contact authors, etc?

Answer: This is one of several suggestions that was considered when drafting the strategy for rolling out RevMan 5 – see the above-mentioned document at http://www.cc-ims.net/RevMan/RevMan5/.

In brief, all authors will be allowed to use RevMan 5 from the official release date forward, but we envisage that many established authors will make the transition to RevMan 5 only when this becomes necessary in the course of the progress of their own reviews – that is, as their reviews pass through the CRG editorial process – or (at the very latest) at the end of the conversion period.

- When will RevMan 5 be available to authors?

Answer: When RevMan 5 goes on general release in 2008, following beta testing and the RevMan 5 pilot. The date of release has still to be confirmed.

- What is involved in the RevMan 5 pilot?

Answer: See http://www [link is pending]

- How and when should we tell our authors about RevMan 5?

Answer: The Cochrane Collaboration Steering Group (CCSG) will write to all authors of Cochrane reviews with an email address in Archie to inform them of the date by which all CRG editorial offices will begin using RevMan 5 to process reviews, and the implications this will have for them and their review teams. This letter will also be available as a PDF file on the Collaboration’s website so that RGCs can send the PDF, the link to the letter, or both to their authors when they acknowledge receipt of authors’ RevMan 4 drafts after RevMan 5 goes on general release.

- Can RevMan 5 be released to RGCs before authors?

Answer: The RevMan 5 Release Candidate (the version with potential to be the final product) will be available to RGCs before RevMan 5 goes on general release so that RGCs become familiar with RevMan 5.0 before their authors begin to use it. RGCs are also encouraged to sign up to beta test RevMan 5. To sign up to be a RevMan 5 beta tester, send an email to revman5beta@cochrane.dk.

Note: the RevMan 5 Release Candidate will also be available to any author who has signed up to be a RevMan 5 beta tester but they will not be able to use this for submission of protocols or reviews for publication unless this is with one of the pilot RGCs.

Access and Distribution

- How do I get access to the RevMan 5 beta version?

Answer: Go to http://www.cc-ims.net/RevMan/RevMan5/.

- How will an author get RevMan 5 after its official release?

Answer: RevMan 5 will be available for download via the Internet. Three versions will be available: Windows, Mac and Linux. Each of these can be downloaded as a single file (approximately 15 MB for Windows, 4 MB for Mac and 21.5 MB for Linux). The Windows version is relatively large because it needs to include Java (which is standard on Macintosh computers). RevMan will also be available as an ‘ISO image’ for CD-ROM (see Q10).

- How can an author get RevMan 5 on a CD?

Answer: There will be no central stock of RevMan 5 on CDs, but authors without access to the Internet will be able to request a CD containing RevMan 5 through the editorial base of their Cochrane Review Group or from their reference Cochrane Centre (see next question and response).

- How can an editorial base or Cochrane Centre get a copy of RevMan 5 on CD?

Answer: Editorial bases and Cochrane Centres who are asked by an author for RevMan 5 on a CD will be able to download ‘ISO image’ files from the Internet and copy these onto a CD, which can then be posted to the author. Detailed instructions on how to obtain and use the necessary files will be provided after the official release of RevMan 5. Editorial bases that do not have access to a CD writer should contact the Cochrane Centre nearest to the author who requested a CD or the RevMan team for help.

- Is GRADEprofiler, which can be used to help prepare Summary of Findings tables, included in RevMan 5?

Answer: No, GRADEprofiler will not be in the installation file for RevMan 5. It needs to be downloaded separately. It will be included in the ISO image files for CDs.

Training

- What general training and support in RevMan 5 will be provided for RGCs?

Answer: Your IMS Support person will provide general training and technical support in the use of RevMan 5 and in converting reviews from RevMan 4 to RevMan 5.

- What training will RGCs receive in the use of the new types of reviews (Diagnostic Test reviews and Overviews of reviews), statistical options, Risk of Bias and Summary of Findings tables, and other new features incorporated into RevMan 5?

Answer: RevMan 5 technical support and support in converting reviews from RevMan 4 to RevMan 5 will be provided by IMS Support. All new features (for example, revised heading structure and new terminology for substantive updates, as well as details about the new types of reviews and tables) will be detailed in a substantial update to the Cochrane Handbook. In addition, there will be a two-page document to summarise ‘what you need to know’.

The Statistical Methods Group (SMG) will offer training on the new tables, reviews and methodology for those within the CRG who have responsibility for these issues. There will be several of these training workshops at the Colloquium in São Paulo in October 2007. PowerPoint slides for the Risk Of Bias tables and the new statistical methods for intervention reviews will be made available to Cochrane Centres after the Colloquium for use at their future training workshops.  The slides will also be sent to the Australasian Cochrane Centre, who are co-ordinating the dissemination of training resources, so that they can be made available on-line for others to access.

Diagnostic Test reviews

For Diagnostic Test reviews, the development and initial delivery of training programs are the responsibility of the UK and mainland Europe regional support groups. The former is based with Jon Deeks in Birmingham, and the latter in Amsterdam at the Dutch Cochrane Centre. Details can be found at: http://srdta.cochrane.org. Tess Moore was appointed in September 2007 to work with CRGs to manage the editorial arrangements for these reviews.

Overviews of reviews

CRGs who are interested in preparing Overviews of reviews should contact Lorne Becker (see Archie for contact details) first to discuss how to prepare such reviews. Lorne Becker is the co-ordinator of the Umbrella Reviews Working Group.

CRG Statistician or Statistical Editor

If RGCs have queries about the new tables, reviews and methodological features in RevMan 5, they should contact their CRG’s Statistician or Statistical Editor. Each CRG should have a statistician who is a member of the Statistical Methods Group (SMG) and on the SMG email list, and who should therefore be aware of the new RevMan 5 reviews and tables. A CRG’s statistician should therefore be the first point of contact for queries from RGCs that cannot be addressed by consulting the Cochrane Handbook. If the CRG’s statistician is unable to answer the RGC’s queries, the query can be sent to the CRG’s Cochrane Centre who, if necessary, can contact the appropriate Methods Group for advice.

- Will Co-ordinating Editors be trained in the use of RevMan 5 and Archie?

Answer: Co-ordinating Editors wishing to receive general training in the use of RevMan can contact their IMS Support person. In addition, they can also participate in RevMan 5 related workshops organised by Centres and Methods Groups. A Convenor of the SMG will also attend the Co-ordinating Editors’ meeting at the Colloquium in October 2007.

- Who will train authors in the use of RevMan 5?

Answer: Cochrane Centres have responsibility for training review authors. A list of the references Centre for all countries of the world is available at www.cochrane.org/contact/entities.htm#CENTRES.

- In what formats will training be offered to authors?

Answer: Distance learning (including a self-paced RevMan 5 tutorial) and RevMan 5 workshops offered by Cochrane Centres.

- Will there be a RevMan 5 training timetable for authors worldwide, similar to the 12-month timetable of workshops for authors run annually by the UK Cochrane Centre?

Answer: There will be a timetable with the 2008 dates of all RevMan 5 workshops published on www.cochrane.org. This will include workshops held during Cochrane Contributors’ meetings as well as standalone training events.

Ongoing support for authors

- Will any ‘How-to-do’ manuals be available for authors?

Answer: Yes. There will be a RevMan 5 User Guide, a substantially updated Cochrane Handbook and a self-pace RevMan 5 tutorial.

- Who will support authors in the use of RevMan 5?

Answer: CRGs will continue to provide the support they have always given their authors in the use of RevMan. However, they will also be able to contact the author’s reference Cochrane Centre for assistance.

Converting reviews from RevMan 4 to RevMan 5

- Who is responsible for the conversion of a CRG’s reviews from RevMan 4 to RevMan 5?

Answer: During the transition period, the CRG will be responsible for converting as many of their CRG’s reviews as possible. At the end of the conversion period, reviews that have not been converted during the transition period will be converted centrally.

- Do reviews have to be converted individually?

Answer: Yes.

- What is involved, from the point of view of a CRG editorial base, in the conversion of an individual review from RevMan 4 to RevMan 5?

Answer: A checklist is being developed to detail what should be checked before the RGC releases a RevMan 5 review for publication and what can be left until the author is working on the update of their review. The list of essential checks will be short.

- Who will support authors in the conversion of their reviews from RevMan 4 to RevMan 5?

Answer: The CRG will support the conversion of reviews submitted for editorial processing. For published reviews, there will be central help – see http://www.cc-ims.net/RevMan/RevMan5/.

- What will be done centrally to help with the conversion?

Answer: Central help with conversion may take place during the transition period as agreed with individual CRGs. Conversion of the remaining RevMan 4 reviews will be done centrally at the end of the transition period.

- Who will be responsible for the checking of the reviews converted from RevMan 4 to RevMan 5?

Answer: It depends on when and by whom the review is converted. If the review is converted during the editorial processing of a new draft or an update submitted by authors during the transition period, the checking will be the responsibility of both the authors and the editorial base, as part of the CRG’s usual editorial processing of drafts. Reviews converted centrally either during or after the transition period will not need to be checked by the authors or CRGs unless the person doing the central conversion has queries. In such cases, the RGC will be asked to check the conversion. Authors will be informed when the CRGs’ reviews have been converted in case they wish to check the conversion of their reviews in Archie.

- When do the new tables in RevMan 5 (Summary of Findings, Risk of Bias) have to be completed?

Answer: It is not expected that the new tables will be produced at the time of conversion. The new tables should be completed for reviews that have protocols submitted for editorial processing after the CRG’s initial adoption of RevMan 5. However, it is strongly encouraged that the new tables be completed for new and updated reviews submitted for editorial processing following the conversion period.

- Which field does the RevMan 4 substantive updated field feed into in

RevMan 5?

Answer: During the conversion to RevMan 5, the date of last substantive update in RevMan 4 will become a History date in RevMan 5 with the Event described as “New citation: conclusions changed” and the Description given as “Substantive amendment”. The What’s new section in RevMan 5 will give the date on which the review was converted to RevMan 5 with the Event “Amended” and the Description “Converted to a new review format”.

- What will happen to the information in the What’s new section of the RevMan 4 file when the review is converted to RevMan 5?

Answer: The information from the What’s new section in RevMan 4 will be copied to unpublished notes fields (yellow sticky notes) for the Dates section and the What’s new section. Authors or the editorial base can create history events in RevMan 5 based on this information manually, if they wish to do so. If not, users of The Cochrane Library interested in this information can consult previously published versions in the archive of The Cochrane Library.

- Will it be possible to revert a review to RevMan 4 after it has been edited in RevMan 5?

Answer: No

- If a Contact author uses RevMan 5, must the Co-authors also use RevMan 5?

Answer: Yes

- When do all protocols and reviews have to be converted to RevMan 5?

Answer: Within nine months (i.e., three module submissions to The Cochrane Library) following the general release of RevMan 5 –

see http://www.cc-ims.net/RevMan/RevMan5/.

RevMan 5 reviews and The Cochrane Library

- What will a RevMan 5 review look like when it is published in The Cochrane Library?

Answer: The IMS team and the Publishing Policy Group are working with Wiley-Blackwell to prepare mock-ups. Once available, a link to these versions will be available at <INSERT LINK>.

- What are the implications of the move from RevMan 4 to RevMan 5 for The Cochrane Library users?

Answer: The Publishing Policy Group has been working with Wiley-Blackwell and the IMS team to redesign both the web based (Wiley InterScience) and CD versions of The Cochrane Library to give users access to all of the innovations available in RevMan 5. Thus, users will have access to new features (such as Risk of Bias tables and Summary of Findings tables) and to new types of reviews (such as Diagnostic Test reviews and Overviews of reviews) when reading reviews that have been authored in RevMan 5.  During the transition period, both RevMan 4 and RevMan 5 reviews will be published alongside each other. Users may find this confusing but it is unavoidable if there is to be a phased introduction of RevMan 5.

Other

- Will authors be able to create new reviews in RevMan 5 and, if so, will they be able to check them into Archie?

Answer: Cochrane reviews must start their life in Archie with the registration of a title. Authors can check the title out of Archie in order to develop their protocol. Authors will be able to create new reviews in RevMan 5 (for example, for demonstration purposes or standalone analyses) but will not be able to check them in to Archie. Authors would need to contact their editorial base about this.

- Will it be possible to check a batch of reviews into Archie from RevMan 5 in a single step?

Answer: No.